| # Org. Logo | # Title: Requirement Gathering |  |  |
| --- | --- | --- | --- |
|  | # Document No. | # Rev. No. | # Rev. Date |

| Owner |  |
| --- | --- |
| Created By |  |
| Reviewed By |  |
| Approved By |  |

MoM Follow-Up Automation System

Project Type: Digital Transformation Initiative (Automation Project)

# Index

1. Business Context

1.1 Current Problem

1.2 Business Impact

1.3 Business Objectives

2. Process Ownership & Governance

3. System Environment

3.1 Data Storage

3.2 MoM Excel Data Fields

4. Reminder Notification Rules

4.1 Initial & Due Date Reminders

4.2 Overdue Reminders

4.3 Email Recipient Rules

4.4 Reminder Counter

5. Trigger-Based Reminder

6. Audit & Tracking Requirements

7. Data Validation & Error Handling

8. Future Enhancements

9. Scalability Requirements

10. Long-Term Platform Strategy

11. Key Success Criteria

## 1. Business Context

### 1.1 Current Problem

The current process for managing Minutes of Meeting (MoM) follow-ups is manual and inefficient. Due to the absence of automation and governance mechanisms, the organization faces challenges in tracking and completing agreed action items.

#### Key Issues Observed:

- Due dates of action items often get missed.

- Responsible persons are not proactively reminded.

- Tracking action items requires manual Excel monitoring.

- No structured governance model exists for monitoring task completion.

### 1.2 Business Impact

If MoM action items are not properly monitored and followed up, the organization may face the following risks:

- Incomplete or delayed task execution.

- Reduced visibility of pending responsibilities.

- Delays in business decisions and actions.

- Lack of accountability among stakeholders.

- Increased manual effort for follow-up management.

### 1.3 Business Objectives

The objective of this automation initiative is to:

- Improve task accountability.

- Enable efficient tracking of MoM action items.

- Reduce manual follow-up efforts by PMO.

- Ensure timely reminders are sent to responsible persons.

## 2. Process Ownership & Governance

Roles and Responsibilities:

PMO

- Owns and maintains the Master MoM Excel file.

- Accountable if the reminder system fails.

Responsible Person

- Executes assigned action items and updates task status.

Additional Notes: The IT department is not formally involved in this initiative. This is a PMO-led personal productivity and governance improvement initiative.

## 3. System Environment

The automation will operate entirely within the Microsoft 365 ecosystem.

### 3.1 Data Storage

  - Master MoM file stored in Excel Online.

  - File is hosted in a SharePoint Document Library.

  - Single Excel sheet used across all meetings.

### 3.2 MoM Excel Data Fields

  - Meeting Name: Name of the meeting

  - Meeting Date: Date when the meeting occurred

  - Points Discussed: Description of the action item

  - Responsible Person: Owner of the task

  - Responsible Email: Email address for reminder notification

  - Target Date: Due date of the task

  - Status: Current status of the task

  - Remarks: Additional comments or updates

## 4. Reminder Notification Rules

### 4.1 Initial & Due Date Reminders

  - Reminder sent 2 days before the Target Date.

  - Reminder sent on the Target Date.

### 4.2 Overdue Reminders

If the task remains open after the Target Date, reminders are sent every 2 days until the task status is updated to Closed or Completed.

### 4.3 Email Recipient Rules

  - Reminder emails will be sent only to the Responsible Person.

  - Meeting organizers or other stakeholders will not be CCed.

### 4.4 Reminder Counter

The system will internally maintain a reminder counter for each task. This counter will not be visible to end users.

## 5. Trigger-Based Reminder

In addition to automated scheduled reminders, the system will support manual triggering of reminders. This allows PMO to initiate reminders on demand when required.

## 6. Audit & Tracking Requirements

  - System will maintain an audit log of all reminders sent.

  - Reminder counter will track the number of reminders per task.

These controls will support governance, follow-up discipline tracking, and identification of frequently delayed tasks.

## 7. Data Validation & Error Handling

The system must handle data quality issues proactively:

  - Target Date is blank: Notify PMO with task details

  - Responsible Email is blank: Notify PMO with task details

  - Status is blank: Log data validation error

  - User forgets to update status: System continues sending reminders

  - Invalid date format: System validates and flags error

## 8. Future Enhancements

### Phase 2 Enhancements

  - Escalation notifications to managers.

  - Summary dashboard for management.

### Phase 3 Enhancements

  - Migration from Excel to Dataverse / SharePoint List.

  - Executive analytics dashboards.

  - Department-level reporting.

  - Advanced governance controls.

## 9. Scalability Requirements

  - Support for multiple departments.

  - Ability to handle increasing volume of MoM records.

  - Support for a larger number of responsible users.

The solution architecture should be future-ready and scalable from Day One.

## 10. Long-Term Platform Strategy

### Current Phase

Excel-based master MoM file hosted in SharePoint.

### Future Phase

Migration to Dataverse-based storage.

The automation logic should be designed in a way that allows seamless migration without major redesign.

## 11. Key Success Criteria

  - Responsible persons receive automated reminders.

  - Overdue tasks remain visible until closure.

  - Manual tracking efforts are significantly reduced.

  - Overall accountability and follow-up discipline improves across teams.