| # Org. Logo | # Title: Business Requirement Document |  |  |
| --- | --- | --- | --- |
|  | # Document No. | # Rev. No. | # Rev. Date |

| Owner |  |
| --- | --- |
| Created By |  |
| Reviewed By |  |
| Approved By |  |

MoM Follow-Up Automation System

Project Type: Digital Transformation Initiative (Automation Project)

Index

- Executive Summary

- Business Problem Statement

- Business Objectives

- Scope Definition

4.1 In Scope – Phase 1 
4.2 Phase 2 – Planned Enhancements 
4.3 Out of Scope

- Stakeholders

- High-Level Functional Requirements

- Non-Functional Requirements

- Solution Architecture Overview

- Risks and Mitigation

- Assumptions

- Future Roadmap

## 1. Executive Summary

The objective of this project is to design and implement a production-grade Meeting Minutes (MoM) Follow-Up Automation System leveraging the Microsoft 365 ecosystem. The solution will automate task tracking, reminders, and follow-up governance while being future-ready for expansion and advanced analytics.

## 2. Business Problem Statement

Currently, MoM action items are followed up manually, leading to missed deadlines and limited visibility. There is no structured reminder or escalation mechanism, resulting in accountability gaps and operational inefficiencies.

## 3. Business Objectives

Automation: Eliminate manual follow-up emails

Accountability: Ensure action owners receive timely reminders

Governance: Track overdue action items

Scalability: Enable multi-department usage

Future Readiness: Support Dataverse migration

Reporting: Enable executive dashboards (Phase 2)

## 4. Scope Definition

### 4.1 In Scope – Phase 1

- Excel-based master MoM tracker

- Automated reminder emails (every 2 days)

- Overdue identification logic

- Status update mechanism

- SharePoint-based document storage

- Department tagging structure

- Future-ready schema design

### 4.2 Phase 2 – Planned Enhancements

- Manager escalation workflow

- Executive summary dashboard

- Dataverse migration

- Advanced analytics and KPI tracking

### 4.3 Out of Scope

- Full Power Apps front-end (Phase 1)

- AI-based prioritization

- Integration with external systems

## 5. Stakeholders

- Business Sponsor – Strategic approval

- Department Heads – Adoption enforcement

- MoM Owners – Task updates

- IT / M365 Admin – Environment governance

- Solution Architect – Design and deployment

- End Users – Task execution

## 6. High-Level Functional Requirements

FR-01: MoM Data Storage System shall store

- Task ID

- Meeting Name

- Meeting Date

- Action Item

- Responsible Person

- Responsible Email

- Target Date

- Status

- Remarks

- Reminder Counter

- Last Reminder Sent

- Manual Reminder Trigger

- Data Validated

- Manager Email

- Escalation Flag

- Escalation Date

FR-02: Reminder Engine - Automated personalized reminders every 2 days for pending tasks.

FR-03: Overdue Detection – Compare current date with due date to flag overdue items.

FR-04: Department Scalability – Mandatory department tagging with filtering capability.

FR-05: Future Dataverse Compatibility

- Normalized schema

- Unique task IDs

- No merged cells.

## 7. Non-Functional Requirements

Security – M365 access-controlled

Performance – Support 5,000+ records

Availability – Cloud-based solution

Scalability – Multi-department ready

Maintainability – Modular flow design

Auditability – Email logs maintained

## 8. Solution Architecture Overview

| Data Layer (Phase 1) | Excel Online (Business) |
| --- | --- |
| Storage Layer | SharePoint Online Document Library |
| Automation Layer | Power Automate Cloud Flow |
| Communication Layer | Outlook 365 |
| Future Layer (Phase 2) | Dataverse and Power BI |

## 9. Risks and Mitigation

| Excel file locking | Mitigated by using structured tables |
| --- | --- |
| Large data volume | Mitigated through archiving strategy |
| User non-compliance | Mitigated via training and governance |
| Multi-department complexity | Mitigated using standardized templates |

## 10. Assumptions

All users have Microsoft 365 licenses

Standard naming conventions are followed

Department structure is finalized

IT governance approvals are granted

## 11. Future Roadmap

Phase 2 – Executive Dashboard

Phase 3 – Dataverse Migration

Phase 3 – Power Apps UI

Phase 4 – Analytics and KPI Monitoring